QC 21 Non Conformance Report

Date	16 / 05 / 2023
Viamed / VST* Issue id / unique identifier / *delete as appropriate	295321
BSI Ref (if applicable) / unique identifier	2342435-202305-N1
Responsibility / Person Overall responsible	Derek Lamb
Non-Conformance / statement of the problem	The process for the quality policy is not fully effective as it was defined as a secondary level document. 22062 VM3COP.00.00 Company quality policy 16 sept 2017
Investigation By: / Person responsible	Derek Lamb
Investigation / Root Cause Analysis / Issue id (if applicable)	Miss-tagged, during transitions to ISO9001 2015 upgrade. All top Level documents were renamed from VM3COPxx documents, to seperate them from top level documents and how to procedures. Policy was correctly tagged to ISO route map, but was not highlighted as Top level documents. VM3COP.00.00 should have been renamed as VOP00.00. And primary document field in the document database ticked.
Corrective Action By: / Person responsible	Derek Lamb
Corrective Action / Issue ID (if applicable): / Relevant Immediate Corrective action (if applicable)	1. Rename VM3COP00.00 Company quality policy to vM3COP00.00 VOP00.00 Company quality policy 2. update the database record so it highlights as a primary ISO document.
Time Scale for Immediate Corrective Action / Time for completion of all identified actions	Immediate action. No time scale required
Corrective Action: / Relevant and Proportionate Corrective Action	Does not require further action to the corrective action
Time Scale for Corrective Action / Time for completion of all identified actions	Not applicable
Risk Review Confirm action does not have negative affects and/or risks to any other part of the ISO system	Single document incorrectly named, and incorrectly tagged in the database, Keeping vm3cop00.00 in the name in case the document is directly referenced in other parts of the ISO system so the document will still show itsself when searched for.
Follow-up future issue id / (Effectiveness verification)
Effectiveness verification
Closed By:
Closed on